Release Readiness & Rollback Plan:

1. Environment Rollout Sequence

Roll out the feature in this sequence: Development → Testing/Staging → UAT (limited production-like release) → Production.

- Development: engineers build and unit-test the booking flow, access rules, and session data models using non-production parent data.

- Testing/Staging: validate booking, edits, cancellations, and access controls end-to-end in a production-like setup before user access.

- UAT: 25 opted-in parents test real bookings and role behavior in a controlled, reversible stage with feedback.

- Production: launch publicly only after UAT passes and load testing confirms readiness for the expected traffic spike.

Create a temporary load-testing environment between UAT and Production to simulate 200+ concurrent bookings before the marketing push, then retire it once launch stability is confirmed.

2. Deployment Steps & Configuration Checklist

- Packaging: package the booking UI, role permissions, and session-data access layer together for consistent deployment across environments.

- Environment addressing: ensure each deployment points to the right resources, including the UAT database with only 25 opted-in users and no production data.

- Configuration: confirm database and session-data targets, failure/access logging, and parent-only booking access before promotion.

3. CI/CD Automation Benefits

- Consistent deployments: the same booking build and access rules progress through Staging, UAT, and Production, minimizing environment differences.

- Faster release readiness: automation promotes the load-tested build to Production without manual repackaging, helping meet the marketing timeline.

- Safer rollback: tracked code and configuration allow quick recovery to the last stable version if failures or data leakage occur.

4. Post-Deployment Testing Plan

- Smoke testing: after go-live, confirm parent login, own-session access, core booking, front-desk updates/cancellations, and therapist access before broader traffic.

- Regression testing: retest login, account, scheduling, and record-viewing flows to ensure the new booking feature has not affected existing workflows.

5. Rollback Trigger & Plan

- Trigger: rollback starts if bookings fail noticeably or any cross-family data leakage is detected.

- Action: revert Production to the last stable build, disable or restore prior booking access, and investigate in Staging before re-release.

6. Risks & Role Boundaries

- AI-tool limitation: AI build/coding tools may not reliably validate sensitive access-control logic, so human review is required to confirm parents cannot access another family’s session data.

- Product manager boundaries: the PM defines requirements, reviews results, confirms rollout gates, and makes go/no-go decisions, but does not code, configure CI/CD, or execute deployment/rollback actions.

- Will: define requirements and acceptance criteria, approve rollout gates, coordinate stakeholders, review UAT feedback, support Go/No-Go decisions, and monitor rollback/business outcomes.

- Will Not: write scripts, change infrastructure, deploy to Production, configure CI/CD, or execute technical rollback; these remain with DevOps, engineering, security, and operations.

AI Portfolio Review Memo

Part A: Category Classification

- Suno.ai: Category 1 — users directly use generative AI to create music.

- Microsoft Word: Category 2 — AI features enhance a core productivity product.

- Spotify: Category 3 — AI recommendations are embedded into the streaming experience.

- N8N: Category 4 — LLM agents power workflows and support prototype development.

Part B: ML Type Identification

- Spotify: Unsupervised — users are clustered by listening patterns, not predefined labels.

- Portfolio-growth app: Reinforcement — the app learns action sequences to reach a target return.

- Data-labeling service: Supervised — labeled data is created to train models using ground truth.

Part C: Prioritization Recommendation

Most PM AI work falls into Categories 2 and 3: adding AI features to existing products or embedding AI into core functionality. The team should prioritize Category 3 investments, as deeply embedded AI can create stronger, harder-to-copy advantages. Category 2 features are useful but more easily matched by competitors, while Category 4 tools should be adopted selectively for efficiency. For the next planning cycle, focus investment on deeper AI embedding in flagship products, with lighter bets on AI-enhanced features.